APEX Pulse

AI FinOps Intelligence Layer

APEX Pulse — Product Backlog & Sprint Plans

Future sprints S11–S20 · Integration marketplace · SSO · Multi-tenant

Version: 10.0.0 · Sprint 10

Generated: 14 June 2026

Source: BACKLOG.md

Classification: Internal

# APEX Pulse — Product Backlog & Sprint Planning

Future sprints S11–S20. All items below are **planned but not yet implemented**.

No code changes are required to plan this backlog.

## Guiding Principle

Every feature in this backlog aims to eliminate the need for code changes to manage the platform. Integrations should be connected through the UI, subscriptions managed through dashboards, and users invited and governed through the admin console — not by editing .env files or restarting containers.

## S11 — In-App Provider Connection UI

Goal: Connect AI provider API keys from the Integrations page — no env var edits required.

### Features

Provider connection modal — form with encrypted key input field per provider (Anthropic, OpenAI, Google, Azure, Bedrock)

Connection test — validate the key against the provider's API before saving

Key vault storage — store encrypted API keys in the AppConfig DB table (AES-256-GCM, encryption key from APP_ENCRYPTION_KEY env var)

Connection status indicators — live green/red/pending badges per provider on the Integrations page

Key rotation — re-enter a new key to replace the old one; old key is zeroed immediately

Audit trail — all key additions and removals logged (never log the key value itself)

### API additions

PUT /api/integrations/providers — store/update encrypted provider key (admin only)

GET /api/integrations/providers — return connection status for each provider (never return the key)

POST /api/integrations/providers/test — fire a cheap test call to validate the key

### Acceptance criteria

New admin can connect Anthropic and OpenAI from the browser without touching the server

Disconnecting a provider removes the key from the DB and marks that provider as inactive

All provider key operations appear in the audit log

## S12 — Subscription & Billing Management

Goal: Track team subscriptions, plan tiers, and renewal dates inside APEX Pulse.

### Features

Subscription registry — manage records: provider, plan name, seats, cost/month, renewal date, billing contact

Renewal calendar — dashboard widget showing upcoming renewals in the next 30/60/90 days

Cost reconciliation — compare actual API spend against subscription commitments; flag over/under-utilisation

Committed spend tracker — annual commitments (AWS Savings Plans, Azure Reserved, Anthropic volume deal) with burn-down gauge

Subscription alerts — notify (Slack/webhook) when a renewal is <30 days away, or when actual spend deviates >20% from committed

CSV/JSON export — export subscription registry for procurement/finance

### New DB model

model Subscription {

id           String   @id @default(uuid())

provider     String   // anthropic | openai | azure | aws | github_copilot | cursor ...

planName     String

seats        Int?

monthlyCost  Float

annualCommit Float?

renewalDate  DateTime

billingEmail String?

notes        String?

active       Boolean  @default(true)

createdAt    DateTime @default(now())

updatedAt    DateTime @updatedAt

}

### Acceptance criteria

Finance user can view all subscriptions without logging into each provider portal

Renewal alerts fire to Slack ≥30 days before renewal date

Committed spend burn-down is visible on the Overview page

## S13 — Advanced User Management & SSO

Goal: Enterprise identity management without manual user creation.

### Features

SAML 2.0 / OIDC SSO — integrate with Okta, Azure AD, Google Workspace, or any SAML IdP; uses next-auth OIDC provider

SCIM 2.0 provisioning — auto-provision and deprovision users from Okta/Azure AD; REST endpoint at /api/scim/v2/Users

Group-to-role mapping — map IdP groups (e.g., finops-admins) to APEX Pulse roles (admin) at the tenant level

Bulk invite — CSV upload to invite many users at once

Session management — admin can see active sessions per user and force-expire individual sessions

MFA enforcement — flag at the tenant level to require MFA (delegated to IdP in SSO mode, enforced via session metadata in credentials mode)

Password reset flow — email-based reset with time-limited tokens (/api/auth/reset-password)

### New API additions

POST /api/scim/v2/Users — SCIM user provisioning

PATCH /api/scim/v2/Users/:id — SCIM role/active update

DELETE /api/scim/v2/Users/:id — SCIM deprovisioning

POST /api/auth/reset-password/request — send reset email

POST /api/auth/reset-password/confirm — validate token + set new password

### Acceptance criteria

An Okta administrator can push a user to APEX Pulse by assigning the app in Okta

SSO login shows the provider name on the login page instead of credential fields

Deprovisioning in Okta sets active = false in APEX Pulse within 60 seconds

## S14 — Webhook & Alert Management UI

Goal: Create, test, and monitor webhooks from the app without env var changes.

### Features

Webhook registry — create named webhooks (Slack, HTTP, PagerDuty, Teams) from the Integrations page

Event type mapping — choose which alert types trigger each webhook (budget threshold, cache alert, security)

Test delivery — "Send test" button fires a sample payload immediately and shows the HTTP response

Delivery log — per-webhook history: status code, latency, payload, timestamp, retry count

Retry policy — configurable: up to 3 retries with exponential backoff on non-2xx responses

Signature verification — outbound requests include X-Apex-Signature (HMAC-SHA256 of the payload)

### New DB model

model Webhook {

id         String   @id @default(uuid())

name       String

url        String

type       String   // slack | http | pagerduty | teams

events     String   // JSON array: ["budget_threshold","security"]

secret     String   // for HMAC signing

active     Boolean  @default(true)

createdAt  DateTime @default(now())

}

model WebhookDelivery {

id         String   @id @default(uuid())

webhookId  String

alertId    String?

statusCode Int?

latencyMs  Int?

success    Boolean

sentAt     DateTime @default(now())

error      String?

}

### Acceptance criteria

Admin can add a Slack webhook from the browser; it fires on the next budget alert

Delivery log shows all past deliveries with status codes and timestamps

Failed deliveries are retried up to 3 times with exponential backoff

## S15 — Integration Marketplace

Goal: One-click connections to the tools teams already use, from the UI.

### Integrations planned

| Tool | Data exchanged | Auth method |
| --- | --- | --- |
| Jira | Create issues for anomalies; tag spend by Jira project | OAuth 2.0 |
| Linear | Create Linear issues for budget alerts | API key (stored encrypted) |
| GitHub | Copilot seat counts; link spend to repo/team | GitHub App or token |
| Slack | Rich block messages for alerts; daily digest | OAuth or incoming webhook |
| Datadog | Push cost metrics as custom metrics | API key |
| Grafana | Expose /api/metrics Prometheus endpoint | Token-based |
| ServiceNow | Create ITSM tickets for critical alerts | Basic auth / OAuth |

### Architecture

Each integration is a plug-in module in src/lib/integrations/

Common interface: connect(config), test(), sync(), disconnect()

Credentials stored encrypted in AppConfig under namespaced keys (integration.jira.token)

Sync runs on a configurable schedule via a background job (or triggered manually)

### Acceptance criteria

Admin connects Jira in 3 clicks (OAuth flow); no code changes

Next alert automatically creates a Jira issue

Integration status is visible on the Integrations page with last-sync timestamp

## S16 — Budget Automation & Rules Engine

Goal: React to spend automatically — not just alert.

### Features

Budget rules — IF spend > 90% THEN notify channel #finops AND disable non-essential projects

Project spend caps — hard-stop or soft-warn when a project exceeds its monthly cap

Auto-scale down — when budget threshold is hit, automatically lower model_routing.default_model from opus to sonnet via config write

Approval workflows — budget increase requests require finance-role approval (stored as PendingAction rows)

Scheduled reports — weekly/monthly spend digest emailed to configured recipients

### New DB model

model BudgetRule {

id          String   @id @default(uuid())

name        String

triggerPct  Float    // e.g. 90.0

actions     String   // JSON: [{type:"notify",channel:"#finops"},{type:"config_write",key:"...",value:"..."}]

active      Boolean  @default(true)

lastFiredAt DateTime?

}

### Acceptance criteria

Finance user creates a rule "at 85% warn #finops" from the UI

Rule fires the Slack notification at the configured threshold without admin intervention

## S17 — AI-Powered Optimization Engine

Goal: Move from static recommendations to live, AI-generated, context-aware suggestions.

### Features

Continuous analysis — background job (every 6 hours) runs Claude Haiku over the last 7 days of usage data

Pattern detection — identify: unused seat allocations, over-provisioned models for low-complexity tasks, cache hit rate degradation, team spend anomalies vs. historical baseline

Actionable recommendations — each suggestion includes estimated savings, confidence level, and a one-click "apply" button (for safe config changes) or "create ticket" (for process changes)

Recommendation history — track which suggestions were applied, dismissed, or expired

ROI tracking — after applying a suggestion, measure actual savings vs. projected for the next 30 days

### API additions

GET /api/ai/recommendations — returns live recommendations with savings estimates

POST /api/ai/recommendations/:id/apply — applies the recommended config change

POST /api/ai/recommendations/:id/dismiss — marks dismissed, won't resurface for 30 days

### Acceptance criteria

At least 3 actionable recommendations are surfaced after seeding 30 days of data

Applying a "switch model routing" recommendation changes the config value and logs to audit trail

Recommendations refresh automatically every 6 hours

## S18 — Multi-Tenant & Organisation Hierarchy

Goal: Support multiple organisations or business units on a single APEX Pulse instance.

### Features

Tenant model — each org has its own set of users, budgets, config, and provider keys

Tenant isolation — all DB queries are scoped by tenantId; cross-tenant data access is impossible

Super-admin role — platform operator can manage all tenants, create new orgs, set tenant-level quotas

Per-tenant RBAC — each tenant has its own admin; cannot see other tenants' data

Tenant provisioning API — POST /api/tenants for platform operators

### Schema impact

Most existing models gain a tenantId String column. A new Tenant model tracks subscription plan, quota, and feature flags.

### Acceptance criteria

Two tenants on the same instance cannot see each other's usage data or users

Super-admin can view a cross-tenant spend summary

Tenant creation takes <60 seconds via API

## S19 — Mobile-Optimised Dashboard

Goal: Full feature parity on mobile browsers; native app shells optional.

### Features

Responsive overhaul — all pages reflow correctly on 375px–428px viewports (iPhone SE → Pro Max)

Progressive Web App (PWA) — manifest.json + service worker for "Add to Home Screen"

Push notifications — budget alerts and critical incidents delivered as browser push notifications (Web Push API)

Touch-optimised charts — Recharts tooltips and touch targets enlarged for finger input

Offline mode — service worker caches the last known dashboard state; shows staleness indicator when offline

### Acceptance criteria

All 13 pages usable on a 390px-wide screen without horizontal scroll

Budget alert push notification delivered within 60 seconds of threshold crossing

App works in Chrome, Safari iOS, and Firefox Android

## S20 — Enterprise Marketplace & ISV Listing

Goal: Package APEX Pulse for enterprise procurement channels.

### Features

AWS Marketplace listing — AMI and ECS-based deployment; metered billing via AWS Marketplace Metering API

Azure Marketplace listing — managed application or solution template

BYOL support — license key validation for on-premises deployments

SOC 2 Type II readiness — evidence package: access logs, change management, encryption-at-rest proof

ISO 27001 readiness — risk register, asset inventory, policy templates

Penetration test report — annual third-party pentest with remediation tracking

### Acceptance criteria

A customer can deploy APEX Pulse from the AWS Marketplace in under 20 minutes

Compliance evidence package is auto-generated from audit log exports

## Backlog Prioritisation Summary

| Sprint | Theme | Value | Complexity | Priority |
| --- | --- | --- | --- | --- |
| S11 | In-App Provider Connection | High | Medium | ★★★★★ |
| S12 | Subscription Management | High | Low | ★★★★☆ |
| S13 | SSO & SCIM | High | High | ★★★★☆ |
| S14 | Webhook Management UI | Medium | Medium | ★★★☆☆ |
| S15 | Integration Marketplace | High | High | ★★★★☆ |
| S16 | Budget Automation | High | Medium | ★★★★☆ |
| S17 | AI Optimization Engine | High | High | ★★★★☆ |
| S18 | Multi-Tenant | Medium | Very High | ★★★☆☆ |
| S19 | Mobile PWA | Medium | Medium | ★★★☆☆ |
| S20 | Marketplace Listing | Medium | Very High | ★★☆☆☆ |

Recommended sprint order: S11 → S12 → S16 → S14 → S13 → S15 → S17 → S19 → S18 → S20

This ordering delivers the highest user value (self-service integrations + budget automation) before the higher-complexity enterprise features (SSO, multi-tenant, marketplace).